## Slide 1: Design system at 12 months
Notes: Open with one sentence on why we're doing this retro now: it's the
12-month mark, and the next funding cycle starts in six weeks.

## Slide 2: Where we started, twelve months ago
We launched the system with three foundation kits — color, type, spacing — and one component library covering forms, navigation, and feedback patterns.
37 components — Components at launch (Goal at launch was 30.)
Notes: Anchor in numbers — sets up the consumption framing later. Don't dwell.

## Slide 3: Adoption looks good. Consumption tells a different story.
Every product surface uses the system. But fewer than half of the components we shipped are actually rendering in production.
100 % — Coverage (surfaces using ≥1 component)
44 % — Consumption (components used in production) (Of 37 shipped.)
Notes: This is the throughline slide. Land the consumption gap and let it sit before
moving on. Audience will instinctively start guessing why.

## Slide 4: Three things that worked
• Token-first foundation. Color and type tokens went into every product team's pipeline within six weeks. • Office hours over docs. A weekly hour for consumers shipped more adoption than a quarter of docs revision. • Component owners. Each component had a named owner; bugs got fixed in days, not weeks.
Notes: Three pillars; speaker can pause on each. The point: process beat artifacts.

## Slide 5: Shipped vs. consumed
• Foundation kits (color, type, spacing): 100% consumption. • High-traffic components (button, input, modal): 95% consumption. • Mid-tail (date picker, file upload, banner): 38% consumption. • Long-tail (29 specialized components): 7% consumption.
Notes: The comparison is shipped × consumed across tiers. Long-tail is where the
investment leaked.

## Slide 6: Where the time went
1,840 hours — Engineering hours, long-tail components (31% of total system hours.)
2.1 % — Production renders, long-tail components (Of total component renders.)
0.4 per month — Bug reports, long-tail components
Notes: Land the ratio: 31% of hours, 2.1% of renders. The implicit ask: stop
investing in the long tail until consumption catches up.

## Slide 7: What we heard, in their words
“"I knew the date picker existed. I just couldn't tell from the docs whether it handled the timezone case we needed. So I rebuilt it." ” — Senior engineer, consumer team
Notes: One quote that names the consumption-gap mechanism: docs gap, not API gap.
Don't generalize from one quote — the bullet pairs with the metric above it.

## Slide 8: Year two: invest in consumption, not coverage
• Stop shipping new long-tail components. Freeze the catalog at 37 until consumption hits 70%. • Build a docs lane: every component gets a 'when not to use this' section. Owner-authored, not docs-team-authored. • Track consumption as the headline metric. Coverage moves to a footnote.
Notes: The ask. Land each pillar; the budget conversation hangs off pillar three.

## Slide 9: The system pays back when it's used, not when it ships.
We can ship the next 30 components and still not move the consumption number. Year two is about closing the gap on the 37 we already have.
Notes: Echoes the throughline. End on the reframe: shipping is not the goal.

## Slide 10: Next: the funding-cycle proposal lands Tuesday.
Two-page memo with the consumption-targets and the freeze proposal. I'll send it ahead of next week's leadership meeting.
Notes: Concrete next step + owner + date. Don't leave the audience without an action.